A Sprint is a fixed period or duration in which a team works to complete a set of tasks.

An Epic is a big task or feature that is too large to complete in one sprint. It is broken down into smaller tasks (stories).

A Story is a small task that is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete (Fibonacci series used: 1, 2, 3, 5).

1 – Very Easy task

2 – Easy task

3 – Moderate task

5 – Difficult task

Story Point Scale – 5 (1, 2, 3, 5)

Sprint 1

Project Setup & Environment Configuration (Epic 1)

Setup Python Project Structure (USN1) – 2

Configure Google Gemini Pro API Integration (USN2) – 3

Database Connection & Schema Loading (USN3) – 3

UI Development with Streamlit (Epic 2)

Design Natural Language Query Input Interface (USN4) – 2

Display SQL Query Output Panel (USN5) – 2

Input Validation & Error Handling (USN6) – 2

Core LLM SQL Generation (Epic 3)

Prompt Engineering for NL to SQL Conversion (USN7) – 5

Integrate Gemini Pro for SQL Query Generation (USN8) – 5

Total Story Points in Sprint 1 =

2 + 3 + 3 + 2 + 2 + 2 + 5 + 5 = 24

Sprint 2

Query Execution & Results Display (Epic 4)

Execute Generated SQL on Connected Database (USN9) – 5

Display Query Results in Tabular Format (USN10) – 2

Show Generated SQL with Syntax Highlighting (USN11) – 3

Feature Enhancements (Epic 5)

Query History & Session Management (USN12) – 3

Export Results to CSV / Excel (USN13) – 2

Multi-table Join Query Support (USN14) – 5

Testing & Deployment (Epic 6)

Application Testing & Edge Case Handling (USN15) – 3

Deploy IntelliSQL on Streamlit Cloud (USN16) – 3

Total Story Points in Sprint 2 =

5 + 2 + 3 + 3 + 2 + 5 + 3 + 3 = 26

Total Story Points

Sprint 1 = 24

Sprint 2 = 26

Total Story Points = 24 + 26 = 50

Number of Sprints = 2

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 50 / 2

Velocity = 25 Story Points per Sprint

Your team's velocity is approximately 25 Story Points per Sprint.