Initial Project Planning Template

| Date | 27 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS66231 |
| Project Name | IntelliSQL: Intelligent SQL Querying Using Gemini Pro |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

The following table represents the product backlog and sprint-wise planning for the AutoSage project.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Environment Setup | USN-1 | As a developer, I want to set up the development environment with Python, Streamlit, and required libraries | 2 | High | All Team members |  |  |
| Sprint-1 | API Configuration | USN-2 | As a developer, I want to configure Google Gemini Pro API with secure key management | 1 | High | All Team members |  |  |
| Sprint-2 | Database Creation | USN-3 | As a developer, I want to create SQLite database with sample data for testing queries | 3 | High | All Team members |  |  |
| Sprint-2 | Model Integration | USN-4 | As a user, I want the system to translate my natural language questions into SQL using Gemini Pro | 3 | High | All Team members |  |  |
| Sprint-3 | Query Processing | USN-5 | As a user, I want to input natural language queries and receive accurate SQL translations | 4 | High | All Team members |  |  |
| Sprint-3 | Result Display | USN-6 | As a user, I want to see query results in a clear, formatted table view | 2 | Medium | All Team members |  |  |